Evaluation Warning : The document was created with Spire.Doc for .NET.

**Appendix**

**Final Year Project Biweekly Report**

**FINAL YEAR PROJECT BIWEEKLY REPORT**

*(UECS3583 Project I / UECS3596 Project II)*

Student Name / ID : How Zhi Wen

Project Title : CONFERENCE MANAGEMENT SYSTEM (BACK

END)

Date : 11 June 2015

Report No. : 1

Biweekly report on final year project work:

Ongoing

* Requirement gathering
* Develop main modules
* Database design

Signature of Supervisor:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name:

Date Received:

**FINAL YEAR PROJECT BIWEEKLY REPORT**

*(UECS3583 Project I / UECS3596 Project II)*

Student Name / ID : How Zhi Wen

Project Title : CONFERENCE MANAGEMENT SYSTEM (BACK

END)

Date : 25 June 2015

Report No. : 2

Biweekly report on final year project work:

Completed

* Requirement gathering

On-going

* Module Development
* Testing and bug fixing
* Adjust completed modules according to changed requirement
* Backend functionalities
* Database design

Signature of Supervisor:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name:

Date Received:

**FINAL YEAR PROJECT BIWEEKLY REPORT**

*(UECS3583 Project I / UECS3596 Project II)*

Student Name / ID : How Zhi Wen

Project Title : CONFERENCE MANAGEMENT SYSTEM (BACK

END)

Date : 2 July 2015

Report No. : 3

Biweekly report on final year project work:

Completed

* Login page
* Resigtration page
* Site admin main page
* Site admin edit page
* Site admin create page
* Site admin delete page
* Database design

On-going

* Testing and bug fixing
* Add on validations and verifications
* Backend functionalities

Signature of Supervisor:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name:

Date Received:

**FINAL YEAR PROJECT BIWEEKLY REPORT**

*(UECS3583 Project I / UECS3596 Project II)*

Student Name / ID : How Zhi Wen

Project Title : CONFERENCE MANAGEMENT SYSTEM (BACK

END)

Date : 16 July 2015

Report No. : 4

Biweekly report on final year project work:

Completed

* Conference admin main page
* Text editor for email templates

On-going

* Testing and bug fixing
* Clarification with supervisor regarding specifications
* User interface designing
* Refining validation and verification

Signature of Supervisor:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name:

Date Received:

**FINAL YEAR PROJECT BIWEEKLY REPORT**

*(UECS3583 Project I / UECS3596 Project II)*

Student Name / ID : How Zhi Wen

Project Title : CONFERENCE MANAGEMENT SYSTEM (BACK

END)

Date : 13 August 2015

Report No. : 5

Biweekly report on final year project work:

Completed

* Participant pages
* Reviewer pages

On-going

* Testing and bug fixing
* Documentation format checking and correction
* Scheduling
* Reviewer forms
* User interface design
* Verification and validation

Signature of Supervisor:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name:

Date Received:

**FINAL YEAR PROJECT BIWEEKLY REPORT**

*(UECS3583 Project I / UECS3596 Project II)*

Student Name / ID : How Zhi Wen

Project Title : CONFERENCE MANAGEMENT SYSTEM (BACK

END)

Date : 20 August 2015

Report No. : 6

Biweekly report on final year project work:

Completed

* Document format checking and correction
* Reviewer form

On-going

* Testing and bug fixing
* Report writing
* Poster
* Scheduling
* User interface design
* Verification and validation

Signature of Supervisor:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name:

Date Received: